## Slide 1: Library Management System
By,
Sohedul Islam id: 152002005
Rijwan Hosain id: 152002007
Zahirul Islam id: 151002032

## Slide 2: Authentication
  Registration
    Question for forgot password
  Login
  Forgot Password
  Contacts info
  Student info
  Staff info

## Slide 3: Management
Books
  Books info
  Location info
  Borrows Book info
  Fines info
Manager operation

## Slide 4: Gantt chart:
Weeks Project activities | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
Planning |  |  |  |  |  |  |  |  | 
Design |  |  |  |  |  |  |  |  | 
Coding |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  |  |  |  |  | 
Delivery |  |  |  |  |  |  |  |  | 

## Slide 5: Pert Diagram:
 | Activity | Predecessor | Duration(week)
1 | Planning | ---- | 4
2 | Design | Planning | 4
3 | Coding | Planning | 5
4 | Testing | Design, Coding | 3
5 | Delivery | Testing | 1
0 | Planning | 4
0 | 4 | 4
4 | Design | 8
5 | 4 | 9
4 | Coding | 9
4 | 5 | 9
9 | Testing | 12
9 | 3 | 12
12 | Delivery | 13
12 | 1 | 13

## Slide 6: Activity Diagram for Manager